Invoice Management Solution

Session report: design, development, deployment and data load

| Item | Value |
| --- | --- |
| Report date | 2026-10-08 |
| Session period | 2026-10-06 to 2026-10-08 |
| Repository branch | cursor/invoice-service-class-68cb |
| Target org | testOrg (CLI alias; non-production Developer org) |
| Source API version | 64.0 |
| Status | Deployed to testOrg; not pushed to remote; not deployed to production |

1. Executive summary	3

2. Starting point	3

3. Design and data model	3

3.1 How the solution works	3

3.2 Invoice__c (custom object)	4

3.3 Invoice_Status_Change__e (platform event)	4

4. Development	4

4.1 Apex compile fixes	4

4.2 User interface	5

4.3 Invoice_Access permission set	5

4.4 Other deliverables	5

5. Deployments to testOrg	5

6. Data loaded into testOrg	6

6.1 Accounts (5)	6

6.2 Invoices (11)	6

7. Components now in testOrg	6

8. Source control	7

9. Open items and risks	7

10. Recommended next steps	8

# 1. Executive summary

This session took an existing set of Invoice Apex classes that had no supporting metadata in source control and turned it into a deployable, working solution in testOrg. In summary:

- Reviewed the existing Apex: 10 classes and 2 triggers built around an Invoice__c object and an Invoice_Status_Change__e platform event.

- Modeled and created the missing data model: Invoice__c (3 custom fields) and Invoice_Status_Change__e (3 fields).

- Fixed 12 Apex compile errors surfaced on first deploy.

- Built a Lightning app, an Invoices tab, a Dynamic Forms record page, layouts, a list view and search settings.

- Created the Invoice_Access permission set covering the app, tab, object, fields, event and all Invoice Apex classes.

- Deployed 27 components to testOrg successfully and loaded 5 demo Accounts and 11 demo Invoices.

- Wrote 8 Jira user stories and identified open risks, chiefly low test coverage and a bulk-processing bug in the trigger handler.

# 2. Starting point

At the start of the session the repository contained Apex code only. The custom object, platform event, fields, permissions and UI did not exist in source control, so the code could not be deployed to a new org.

| Component | Type | Purpose |
| --- | --- | --- |
| InvoiceRestResource | Apex class | REST API: GET and POST /services/apexrest/invoices |
| InvoiceRestResourceTest | Apex test | 4 tests covering the REST API |
| InvoiceService | Apex class | Status transitions Draft > Submitted > Approved |
| InvoiceTriggerHandler | Apex class | Validation on save; publishes events after update |
| InvoiceStatusChangeEventPublisher | Apex class | Publishes Invoice_Status_Change__e on status change |
| InvoiceStatusChangeSubscriberHandler | Apex class | Receives events and hands them to async processing |
| InvoiceStatusChangeAsyncDispatcher | Apex class | Splits work into queueable jobs of 1,000 changes |
| InvoiceStatusChangeQueueable | Apex class | Async job for normal volumes |
| InvoiceStatusChangeBatch | Apex class | Batch fallback for very high volumes |
| InvoiceStatusChangeProcessor | Apex class | Business logic placeholder (currently empty) |
| InvoiceTrigger | Trigger | Invoice__c before insert, before update, after update |
| InvoiceStatusChangeSubscriber | Trigger | Invoice_Status_Change__e after insert |

# 3. Design and data model

## 3.1 How the solution works

- An external system calls InvoiceRestResource, or internal code calls InvoiceService.

- The Invoice__c record is saved. InvoiceTriggerHandler blocks negative amounts and Approved invoices without an Account.

- When the status changes, InvoiceStatusChangeEventPublisher publishes an Invoice_Status_Change__e event, only after the save commits.

- InvoiceStatusChangeSubscriberHandler receives the events and passes them to InvoiceStatusChangeAsyncDispatcher.

- The dispatcher queues InvoiceStatusChangeQueueable jobs, or InvoiceStatusChangeBatch at very high volume.

- Both call InvoiceStatusChangeProcessor, which is where business logic belongs. It is empty today.

## 3.2 Invoice__c (custom object)

Field types were inferred from how the Apex code uses each field, then confirmed by a successful deploy.

| Field | Type | Details |
| --- | --- | --- |
| Name | Auto Number | INV-{000000}. Auto number so a POST with an empty body still succeeds |
| Status__c | Picklist (restricted) | Draft (default), Submitted, Approved |
| Amount__c | Currency (16,2) | Must not be negative (trigger and REST validation) |
| Account__c | Lookup(Account) | Cleared if the Account is deleted; required when Approved |
| Sharing | Private | Internal and external default access are Private |

## 3.3 Invoice_Status_Change__e (platform event)

| Field | Type | Details |
| --- | --- | --- |
| InvoiceId__c | Text(18) | Id of the Invoice that changed |
| OldStatus__c | Text(40) | Status before the change |
| NewStatus__c | Text(40) | Status after the change |
| Event settings | High volume | Publish after commit, so rolled-back saves send no event |

# 4. Development

## 4.1 Apex compile fixes

The first deploy against the new metadata returned 12 errors. All were fixed in commit 3bf787d.

| Class | Error | Fix |
| --- | --- | --- |
| InvoiceRestResource, InvoiceRestResourceTest | Field is not writeable: Invoice__c.Name | Set Name through put(), still guarded by the isCreateable() check |
| InvoiceRestResource | Illegal assignment from Map<String,Set<String>> | Read getRemovedFields() as a map of object name to field names |
| InvoiceStatusChangeAsyncDispatcher | subList() does not exist | Build each chunk with a loop |
| InvoiceStatusChangeBatch | Identifier name is reserved: inner (x4) | Renamed to items |
| InvoiceTriggerHandler | Incorrect signature for beforeUpdate / afterUpdate | Cast Trigger.new and Trigger.oldMap to Invoice__c collections |
| InvoiceStatusChangeSubscriberHandler | Dependent class is invalid | Resolved by the dispatcher fix |

## 4.2 User interface

| Component | Details |
| --- | --- |
| Invoice Management app | Lightning app for desktop and mobile: Home, Invoices, Accounts, Reports, Dashboards |
| Invoices tab | Custom object tab; searchable from App Launcher |
| Invoice_Record_Page | Dynamic Forms page: Invoice Information, Billing and System Information sections; banner shown only while Status = Submitted; org default for desktop and mobile |
| Invoice_Compact | Compact layout: Number, Status, Amount, Account |
| Invoice Layout | Page layout used for related lists and Classic |
| All list view | Number, Status, Amount, Account, Created Date |
| Search layouts | Status, Amount and Account in search results, lookups and tab lists |

## 4.3 Invoice_Access permission set

| Area | Access granted |
| --- | --- |
| App | Invoice Management visible |
| Tab | Invoices visible |
| Invoice__c | Read, Create, Edit. No Delete, View All or Modify All (least privilege) |
| Invoice__c fields | Read and Edit on Status__c, Amount__c, Account__c |
| Invoice_Status_Change__e | Read, Create |
| Apex classes | All 9 non-test Invoice classes |
| Not grantable here | Record page (org default), page layout (profile assignment), compact layout and list view (follow object access), event fields (covered by event access) |

## 4.4 Other deliverables

- Architecture diagram and plain-language explanation of the flow.

- 8 Jira user stories (As Is / To Do / Acceptance criteria): data model, validation, status transitions, REST GET, REST POST, event publishing, async processing, and test coverage.

- Sample data files: data/sample-accounts.csv and data/sample-invoices.csv.

# 5. Deployments to testOrg

| # | Scope | Result | Notes |
| --- | --- | --- | --- |
| 1 | Metadata and Apex (run by user) | Failed | 12 Apex compile errors; fixed in 3bf787d |
| 2 | Invoice_Record_Page (run by user) | Failed | Regions used Replace mode without a parent page; fixed in c8cf8cf. Because deploys are all-or-nothing, the app and tab were also missing afterwards |
| 3 | App, tab, page, layout, object, permission set (dry run) | Succeeded | Deploy ID 0Afaj00000mzUdXCAU; no changes made |
| 4 | Applications, classes, flexipages, layouts, objects, permission sets, tabs, triggers | Succeeded | 27 of 27 components; deploy ID 0Afaj00000mzxMICAY |

Effect of deploy 4: both triggers were new in testOrg and are now active. Saving an Invoice there runs validation and publishes status change events.

# 6. Data loaded into testOrg

Loaded with Salesforce Inspector. All records are fictional demo data. Amounts are in the org default currency, which was not confirmed in this session.

## 6.1 Accounts (5)

| Name | City | Country |
| --- | --- | --- |
| Demo Account 01 | Lisbon | Portugal |
| Demo Account 02 | Porto | Portugal |
| Demo Account 03 | Madrid | Spain |
| Demo Account 04 | London | United Kingdom |
| Demo Account 05 | New York | United States |

## 6.2 Invoices (11)

Queried from testOrg on 2026-10-08. All were created on 2026-10-08.

| Number | Status | Amount | Account |
| --- | --- | --- | --- |
| INV-000000 | Draft | 480.50 | Demo Account 01 |
| INV-000001 | Draft | 9,900.00 | Demo Account 03 |
| INV-000002 | Submitted | 3,200.00 | Demo Account 01 |
| INV-000003 | Submitted | 150.75 | Demo Account 02 |
| INV-000004 | Submitted | 7,800.00 | Demo Account 04 |
| INV-000005 | Approved | 5,600.00 | Demo Account 01 |
| INV-000006 | Approved | 12,000.00 | Demo Account 02 |
| INV-000007 | Approved | 845.20 | Demo Account 03 |
| INV-000008 | Approved | 4,300.00 | Demo Account 04 |
| INV-000009 | Approved | 18,999.99 | Demo Account 05 |
| INV-000010 | Approved | 640.00 | Demo Account 05 |

| Status | Invoices | Total amount (org currency) |
| --- | --- | --- |
| Draft | 2 | 10,380.50 |
| Submitted | 3 | 11,150.75 |
| Approved | 6 | 42,385.19 |
| Total | 11 | 63,916.44 |

Note: the final data/sample-invoices.csv has 12 rows. The Submitted invoice of 2,100.00 with no Account is not in the org; the reason was not captured. The Invoice_Access permission set is assigned to 1 user.

# 7. Components now in testOrg

| Type | Components |
| --- | --- |
| Custom object | Invoice__c |
| Custom fields | Status__c, Amount__c, Account__c |
| Platform event | Invoice_Status_Change__e (InvoiceId__c, OldStatus__c, NewStatus__c) |
| Lightning app | Invoice_Management |
| Custom tab | Invoice__c |
| Lightning record page | Invoice_Record_Page |
| Page layout | Invoice__c-Invoice Layout |
| Compact layout | Invoice_Compact |
| List view | Invoice__c.All |
| Permission set | Invoice_Access |
| Apex classes | 10 (9 production classes + InvoiceRestResourceTest) |
| Apex triggers | InvoiceTrigger, InvoiceStatusChangeSubscriber |
| Data | 5 Accounts, 11 Invoices |

# 8. Source control

Commits made on cursor/invoice-service-class-68cb during this session. The branch has not been pushed.

| Commit | Author | Description |
| --- | --- | --- |
| 6744890 | Claude Code | Add Invoice__c, Invoice_Status_Change__e metadata and Invoice_Access permission set |
| 0b692b4 | User | settings |
| 3bf787d | Claude Code | Fix Apex compile errors against new Invoice metadata |
| 22a434a | Claude Code | Add Invoice Management Lightning app, tab and Dynamic Forms record page |
| 6f8fd50 | User | changes |
| c8cf8cf | Claude Code | Remove Replace mode from Invoice_Record_Page regions |
| df7ee97 | Claude Code | Grant Invoice_Access access to all Invoice Apex classes |
| 21132f5 | User | records |
| beccc2e | User | data |

# 9. Open items and risks

| Priority | Item | Impact |
| --- | --- | --- |
| High | Only the REST class has tests | A production deploy will fail the 75% coverage requirement |
| High | Trigger handler run-once check is per operation type | In saves over 200 records, records 201+ skip validation and event publishing |
| Medium | InvoiceStatusChangeProcessor is empty | The async event chain runs but does nothing; business logic still to be defined |
| Medium | Label clash with the standard Invoice object in testOrg | Two "Invoices" entries in App Launcher; consider renaming the custom object label |
| Medium | REST GET detects "not found" by matching error text | Fragile if Salesforce changes the message |
| Low | Status values hard-coded in two classes | Must be updated manually if the picklist changes |
| Low | User-facing Apex messages are in Portuguese | Confirm the intended language |
| Low | WITH SECURITY_ENFORCED used instead of WITH USER_MODE | Older approach; consider migrating |
| Low | Auto number starts at INV-000000 | Cosmetic; set a starting number if needed |
| Low | Salesforce CLI is outdated (2.108.6 vs 2.152.14) | Update when convenient |

# 10. Recommended next steps

- Add test classes for all Invoice classes, including bulk (200+ records) and no-permission scenarios.

- Fix the trigger handler bulk bug.

- Agree the business logic for InvoiceStatusChangeProcessor with the business owner.

- Decide on the object label to avoid the clash with the standard Invoice object.

- Push the branch and open a pull request for review.

- Validate against a sandbox before any production deployment.