Invoice Management Solution

Conversation summary: how the work unfolded, request by request

| Item | Value |
| --- | --- |
| Report date | 2026-10-08 |
| Session period | 2026-10-06 to 2026-10-08 |
| Participants | Ricardo Leitão (Stellaxius) and Claude Code |
| Repository branch | cursor/invoice-service-class-68cb |
| Target org | testOrg (non-production Developer org) |
| Companion document | Invoice_Management_Session_Report.docx (technical detail) |

1. The session in brief	3

2. Phase 1: Understanding the code	4

3. Phase 2: Building the data model	4

4. Phase 3: Explaining the design	4

5. Phase 4: User interface and deployment	5

6. Phase 5: Data and documentation	6

7. What went well and what did not	6

8. Where things stand	7

# 1. The session in brief

The session started with a question about what Apex existed in the repository and ended with a working Invoice solution deployed to testOrg, loaded with demo data and documented. Along the way, two deploy errors were caused by mistakes in generated files, and one deploy left components missing; each was diagnosed and fixed in the next exchange.

| # | Date | Request | Result |
| --- | --- | --- | --- |
| 1 | 2026-10-06 | What Apex classes are in the repo? | Inventory of 10 classes and 2 triggers, plus 6 issues |
| 2 | 2026-10-06 | List the objects and fields the classes use | Found no object metadata in the repo; inferred fields from code |
| 3 | 2026-10-06 | Create and commit the objects, fields and a permission set | Committed (6744890) |
| 4 | 2026-10-06 | Fix the deploy errors (12 compile errors) | All fixed and committed (3bf787d) |
| 5 | 2026-10-06 | Diagram of the objects and classes | Architecture diagram shown in the chat |
| 6 | 2026-10-06 | Explain the diagram simply | 7 short points |
| 7 | 2026-10-07 | Jira user stories (As Is / To Do / Acceptance criteria) | 8 stories under one epic |
| 8 | 2026-10-07 | App, tabs, record pages and search | App, tab, Dynamic Forms page committed (22a434a) |
| 9 | 2026-10-07 | Fix the record page deploy error | Fixed (c8cf8cf); the error was Claude's |
| 10 | 2026-10-07 | App not visible in App Manager | Found it was never deployed; dry run passed |
| 11 | 2026-10-07 | Extend the permission set and deploy everything | 27 of 27 components deployed |
| 12 | 2026-10-07 | Sample data file for Salesforce Inspector | CSV files instead of XML |
| 13 | 2026-10-08 | Put the new Account Ids into the invoice file | Done; 11 invoices later loaded |
| 14 | 2026-10-08 | Word document of everything done | Technical session report (8 pages) |
| 15 | 2026-10-08 | A summary of the conversation itself | This document |

# 2. Phase 1: Understanding the code

## 1. Reviewing the Apex classes

2026-10-06

Request: Describe the Apex classes in the RepoRL repository.

What was done: Searched the repository, separated the 10 project classes and 2 triggers from about 2,300 Salesforce library stubs, and read every file.

Outcome: A table of the classes by layer (REST API, service, trigger, events, async, tests) and six issues: low test coverage, a run-once check that skips records after the first 200, an empty processor class, fragile "not found" detection, Portuguese user messages, and older security syntax.

## 2. Listing objects and fields

2026-10-06

Request: List the custom objects and fields the classes use.

What was done: Extracted every object and field referenced in the code, and checked the repository for their definitions.

Outcome: One custom object (Invoice__c), one platform event (Invoice_Status_Change__e) and the standard Account. Key finding: none of their definitions were in source control, so the code could not be deployed to a new org.

# 3. Phase 2: Building the data model

## 3. Creating objects, fields and a permission set

2026-10-06

Request: Create and commit the objects and fields, plus a permission set.

What was done: Wrote the metadata for Invoice__c (Status__c, Amount__c, Account__c), the platform event and its 3 fields, and Invoice_Access. Field types were inferred from the code. Decisions stated openly: auto-number Name, Private sharing, publish after commit, no delete permission.

Outcome: Committed as 6744890. XML checked locally only; Salesforce had not yet validated it.

## 4. Fixing the first deploy

2026-10-06

Request: The deploy returned 12 errors; commit fixes.

What was done: Traced each error to its cause: assigning to an auto-number Name, a wrong return type, a list method that does not exist in Apex, a reserved word, and missing type casts in the trigger handler.

Outcome: All fixed in commit 3bf787d. The code had evidently never compiled against real metadata before.

# 4. Phase 3: Explaining the design

## 5. Architecture diagram

2026-10-06

Request: Generate a diagram of the objects and classes.

What was done: Drew a top-to-bottom flow from the entry points, through the object and trigger, the platform event, and the async jobs to the processor.

Outcome: Diagram shown in the chat, with the empty processor marked by a dashed border.

## 6. Plain-language explanation

2026-10-06

Request: Explain the diagram in short, direct points.

What was done: Reduced the flow to 7 steps.

Outcome: One-line takeaway: save an invoice, get it validated, announce the status change, then process it in the background. The final step is not built yet.

## 7. Jira user stories

2026-10-07

Request: User stories with As Is (none, new development), To Do and Acceptance criteria.

What was done: Wrote 8 stories under one epic, with acceptance criteria taken from the real code behavior, including every REST status and error code.

Outcome: Stories ready to paste into Jira. Two were flagged for refinement first: the undefined processor logic and the bulk bug.

# 5. Phase 4: User interface and deployment

## 8. App, tabs and record page

2026-10-07

Request: Create a custom app with tabs, Dynamic Forms record pages and App Launcher search.

What was done: Built the Invoice Management app, the Invoices tab, a Dynamic Forms record page with a banner shown only while Status is Submitted, plus layout, compact layout, list view and search fields. Explained that a platform event cannot have a tab or page, and left the existing Account page untouched.

Outcome: Committed as 22a434a. The record page XML was written by hand and flagged as the riskiest file.

## 9. Record page deploy error

2026-10-07

Request: Deploy failed: "main region specifies mode REPLACE but a parent region doesn't exist".

What was done: Identified Claude's own mistake: a setting that only applies to pages that extend another page. Removed it from three regions.

Outcome: Fixed in c8cf8cf. However, the suggested redeploy command covered only the record page folder.

## 10. App missing from App Manager

2026-10-07

Request: The Invoice Management app does not appear in App Manager.

What was done: Queried testOrg directly: the object, event and permission set existed, but the app, tab and record page did not. Cause: the earlier failed deploy rolled back everything in its batch, and the redeploy command only covered the page. Ran a check-only deploy of all UI components.

Outcome: Dry run succeeded with no errors. Also found that testOrg has a standard Salesforce Invoice object, which will show as a second "Invoices" entry in App Launcher.

## 11. Full permission set and deploy

2026-10-07

Request: Give the permission set access to every new component, then deploy everything.

What was done: Added access to all 9 Invoice Apex classes (the app and tab were already included) and explained which components a permission set cannot control. Deployed applications, classes, flexipages, layouts, objects, permission sets, tabs and triggers.

Outcome: Succeeded: 27 of 27 components. Committed as df7ee97. Both triggers were new to the org and became active.

# 6. Phase 5: Data and documentation

## 12. Sample data

2026-10-07

Request: An XML file of accounts and invoices for Salesforce Inspector.

What was done: Produced CSV files instead, because Inspector imports CSV or Excel-style data, not XML. Created 5 fictional accounts and 14 invoices that respect the validation rules, with placeholders for Account Ids.

Outcome: Files created in data/, with a 4-step import guide.

## 13. Filling in Account Ids

2026-10-08

Request: Replace the placeholders with the Ids returned by the account import.

What was done: Mapped all 5 Ids into the invoice file.

Outcome: Done. The file was later trimmed to 12 rows outside the conversation; 11 invoices reached the org.

## 14. Technical report

2026-10-08

Request: A Word document of everything done, from design to records in the org.

What was done: Queried testOrg for the live invoice and account data, then wrote an 8-page report with design, development, deployments, data, components, commits, risks and next steps.

Outcome: docs/Invoice_Management_Session_Report.docx.

## 15. Conversation summary

2026-10-08

Request: A second document summarizing the dialogue and how things turned out.

What was done: This document.

Outcome: docs/Invoice_Management_Conversation_Summary.docx.

# 7. What went well and what did not

## Went well

- Problems were found by checking the org directly instead of guessing, for example when the app was missing.

- A check-only deploy was run before the real one, so the final deploy succeeded first time.

- Assumptions were stated each time: inferred field types, sharing model, currency, the label clash.

- Every change was committed in small, described steps on the working branch.

## Did not go well

- The record page was generated with an invalid setting, causing a failed deploy.

- The redeploy command after that fix was too narrow, which left the app and tab missing.

- An XML file was requested but CSV was delivered, because of a tool limitation.

- No tests were added during the session, so production deployment is still blocked.

# 8. Where things stand

| Area | Status |
| --- | --- |
| Source control | All metadata, Apex and data files committed; branch not pushed |
| testOrg | Full solution deployed; triggers active; Invoice_Access assigned to 1 user |
| Data | 5 demo Accounts and 11 demo Invoices |
| Production readiness | Blocked: test coverage and the bulk trigger bug |
| Business logic | Processor step still to be defined with the business owner |
| Documentation | Technical report, conversation summary, 8 user stories |

Recommended next steps: add tests and fix the bulk bug, agree the processor logic, resolve the Invoice label clash, then push the branch for review and validate in a sandbox.